# WEEKLY REPORT 2

Week: 12/10 - 18/10

## 1. Member 1

Fullname: Nguyễn Thị Tuyết Minh.

MSSV: 24127451.

### 1.1. Done Tasks

- Task 1: Seminar 1: Prepared the script.

- Task 2: Weekly Report 1.

- Task 3: Weekly Report 2.

- Task 4: Rup_sdpln: Implement sections 3 and 4 of the project plan.

- Task 5:

- Task 6: PA1: Synthesize, check, and finalize PA0.

### 1.2. To Do Tasks

- Task 1: Functional requirements and system scope.

- Task 2: Weekly Report.

- Task 3: PA2: Synthesize, check, and finalize PA2.

### 1.3. Issues

- Requirement Refinement: Following Seminar 1, the team identified the need to clarify and supplement certain system details, particularly the scope and functionality of the system's features.

- Schedule Adjustment: The PA1 completion deadline has been postponed by one day to allow the team sufficient time to discuss, align on the revised requirements, and finalize the project scope before proceeding.

## 2. Member 2

Fullname: Dương Phan Thiên Tú.

MSSV: 24127141.

## 2.1. Done Tasks

- Task 1: Rup_sdpln: Implement sections 1 and 2 of the project plan.

- Task 2: Rup_vision: Implement sections 1, 2, and 3 of the vision document.

### 2.2. To Do Tasks

- Task 1: Design initial system architecture.

### 2.3. Issues

No significant issues this week.

## 3. Member 3

Fullname: Phạm Phong Vĩ.

MSSV: 24127588.

### 3.1. Done Tasks

- Task 1: UI prototyping: Create preliminary UI designs for the system.

- Task 2: Rup_vision: Implement sections 4, 5, and 6 of the vision document.

### 3.2. To Do Tasks

- Task 1: Design initial database model.

### 3.3. Issues

No significant issues this week.